

**MINUTES OF MEETING**

**Date:** 08.03.2016

**Time:** 11:25 am

**Location:** Open area, floor 2, building R1

**Chairman:** Ivan Stoilchev

**Secretary:** Ivaylo Hristov

**Attendees:**

Ivan Stoilchev

Ivaylo Hristov

Yasen Georgiev

Veselin Slavchev

**Absent:** none

**Agenda:**

1. Design of the site

- sitemap

- wireframes

- visual design

2. Oracle vs. MySQL

3. Learning

- PayPal API

- PHP connection with MySQL

4. Work done

- secure password storing

5. Project plan

**Motions:**

1. Design of the site:

All of us decided what should be the design of our site. We created some sitemaps and at the end chose the best one. Ivan Stoilchev and Yasen Georgiev created the wireframes.

2. We took a decision to use MySQL database instead of Oracle.

3. PayPal API and PHP connection with MySQL:

Ivaylo Hristov starts researching and learning the PayPal API. The PHP connection with MySQL is given to Veselin Slavchev.

4. We achieved to secure the password storing.

5. Showing the final version of the project plan to our mentor.

**Achieved in the past week:**

1. Setup a test MySQL database
2. Researched codes for verification
3. Research password storing: hash functions and salting
4. Methodology research

**Plan actions for next week:**

1. Working on the website
2. PHP connection with MySQL
3. Working on the C# applications
4. Make the strip diagram of the databases

Prepared by: Yasen Georgiev Approved by: Veselin Slavchev