

**MINUTES OF MEETING**

**Date:** 15.03.2016

**Time:** 11:25 am

**Location:** Open area, floor 2, building R1

**Chairman:** Veselin Slavchev

**Secretary:** Ivaylo Hristov

**Attendees:**

Ivan Stoilchev

Ivaylo Hristov

Yasen Georgiev

Veselin Slavchev

**Absent:** none

**Agenda:**

1. Website

- HTML

- CSS

2. Successful PHP connection to MySQL

3. C# applications

- GUI design

- basic functionalities

4. Database

- strip diagram

**Motions:**

1. Website:

HTML and CSS done by Ivaylo Hristov and Ivan Stoilchev. Presenting the website to the tutor.

2. We successfully connected the PHP to our MySQL database

3. Applications:

Veselin Slavchev and Yasen Georgiev made the GUI design of the applications on paper and in the IDE (Visual Studio). Some basic functionalities added to the C# applications.

4. Strip diagram of the databases done by Yasen Georgiev.

**Achieved in the past week:**

1. Designing the website (sitemap, wireframes, visual design)
2. Choosing MySQL for our databases
3. Securing the passwords
4. Research on PayPal API and PHP
5. Finished project plan

**Plan actions for next week:**

1. Working on the setup document
2. Finishing the project plan
3. Working on the JavaScript of the site
4. Log file parsing program design

Prepared by: Yasen Georgiev Approved by: Veselin Slavchev